CBC Subcommittee 3

Action Plan 2013-2016

(year 2014)

INTOSAI Strategic Plan 2011-2016:

a. 	Continue to assess and document existing peer review arrangements in the INTOSAI community.

b. 	Continue to foster an environment where such voluntary reviews are seen as beneficial to both the SAI undertaking the review and the SAI choosing to undergo it and establish global and regional mechanisms for initiating peer reviews.

c. 	Where necessary, update the CBC guidelines on peer reviews and the developed checklist on the basis of the experience of SAIs and provide further good practices on how to undertake voluntary peer reviews.

d. 	Disseminate the results of peer reviews, as appropriate and as agreed to by participating SAIs.

| Strategies a. and d.: Continue to assess and document existing peer review arrangements in the INTOSAI community and disseminate the results of peer reviews, as appropriate and as agreed to by participating SAIs |
| --- |
| No. | Tasks and estimated results | responsible | date |
| 1. | Send out annual e-mail survey to all INTOSAI members | Chair | November 2013 completed |
| 2. | Assess results of annual e-mail survey | Chair | March 2014 completed |
| 3. | Update the peer review documentation on CBC website | Chair, CBC Secretariat | continuous |

| Strategy b.: Continue to foster an environment where such voluntary reviews are seen as beneficial to both the SAI undertaking the review and the SAI choosing to undergo it and establish global and regional mechanisms for initiating peer reviews |
| --- |
| No. | Tasks and estimated results | responsible | date |
| 1. | Regular update of CBC website | Chair, CBC Secretariat | continuous |
| 2. | Prepare case studies/presentations to promote peer reviews as an instrument of quality assurance (for example when requested by Regional Working Groups/SAIs as well as external entities ) | SC members, SAIs with Peer Review expertise, input by OECD, IDI and other relevant institutions | continuous |
| 3. | Publish the presentations and materials promoting the peer reviews on the CBC website. | Chair, CBC Secretariat | continuous |

| Strategy c.: Update the CBC guidelines on peer reviews and the check list on the basis of the experience of SAIs and provide further good practices on how to undertake voluntary peer reviews. |
| --- |
| No. | Tasks and estimated results | responsible | date |
| 1. | Ask those SAIs that currently undergo a peer review and esp. the reviewing SAIs for critical review of ISSAI 5600 (peer review guide and checklist) | Chair | Continuous |
| 2. | Revise ISSAI 5600 (peer review guide and checklist) according to the Due Process for INTOSAI Professional Standards for adoption at XXII INCOSAI 2016 | Task Team: Germany, Poland, Slovakia, Hungary | INCOSAI 2016 in progress |
| 2.1 | Define overall direction of ISSAI 5600 | Task Team | SC 3 meeting 2013 completed |
| 2.2 | Gather feedback on ISSAI 5600, analyse needs and expectations of SAIs | Task Team | SC 3 meeting 2013 completed |
| 2.3 | Agree upon future structure and content of ISSAI 5600 (i.e. chapters of both guide and checklist) | Task Team | SC 3 meeting 2013 completed |
| 2.4 | ISSAI 5600 main body (chapters) and questionnaire 1st draft | Task Team | March 2014 completed |
| 2.5 | SC 3 comments on the 1st draft (note: the activities 2.1 to 2. 4 completed by CBC meeting 2014 in Lima, Peru) | Task Team, SC 3 members, partners (IDI, OECD), SAI of Switzerland on ITSA-ITASA project management | CBC meeting 2014 (September 2014) |
| 2.6 | Incorporation of the 1st draft comments, creation of the 2nd draft | Task Team | October 2014 |
| 2.7 | SC 3 members’ comments to the 2nd draft | Task Team, SC 3 members | March 2015 |
| 2.8 | Incorporation of the 2nd draft comments, creation of the 3rd draft, agreement on the 3rd draft | Task Team | August 2015 |
| 2.9 | Approval to the 3rd draft (Exposure Draft) by the CBC Steering Committee | Task Team, CBC Steer. Comm. | September 2015 (CBC meeting) |
| 2.10 | Exposure period | INTOSAI community | October 2015 – December 2015 |
| 2.11 | Incorporate comments (4th draft) | Task Team | January 2016 – March 2016 |
| 2.12 | Start of translations of the document in cooperation with the INTOSAI Secretariat | Task Team, chair | March 2016 – July 2016 |
| 2.13 | INTOSAI Governing Board approval to the Endorsement version | SC 3, CBC, GB | October 2016 |
| 2.14 | ISSAI 5600 approval by the INCOSAI 2016 | INCOSAI 2016 | October 2016 |

| Other issues |
| --- |
| No. | Tasks and estimated results | responsible | date |
| 1. | Report to the CBC Steering Committee | Chair | September 2014 completed |
| 2. | Report to the INTOSAI Governing Board meeting | Chair | November 2014 |
| 3. | Fulfil tasks arising from the conclusions adopted at the meeting in Lima | Chair | 2015 |